**Construction Schedule 05/02/2017 - 05/06/2017**

**Bridge Repair & Inspections**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Work Description** | **Work Location** | **Mon** | **Tues** | **Wed** | **Thurs** | **Fri** |
| Abutment Bearing Reset and Stiffener Retrofit (7 AM to 5 PM) | 89 NB Right Shoulder Closure 89 NB | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  |
| Bridge Deck Replacement (Permanent Closure) 6 PM Start | MP 29.5 to 28.9 S/B Right Lane | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  |
| Bridge Painting (7 PM to 7 AM) | MP 18 to 17 S/B Left Lane | http://www.transportation.wv.gov/turnpike/PublishingImages/cone.gif  | http://www.transportation.wv.gov/turnpike/PublishingImages/cone.gif  | http://www.transportation.wv.gov/turnpike/PublishingImages/cone.gif  | http://www.transportation.wv.gov/turnpike/PublishingImages/cone.gif  | http://www.transportation.wv.gov/turnpike/PublishingImages/cone.gif  |

**Concrete Repair**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Work Description** | **Work Location** | **Mon** | **Tues** | **Wed** | **Thurs** | **Fri** |
| Full Depth Concrete Repair (7 PM to 7 AM) | MP 91 to 90 S/B Right Lane | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  | http://www.transportation.wv.gov/turnpike/PublishingImages/cone.gif  | http://www.transportation.wv.gov/turnpike/PublishingImages/cone.gif  |

**Ditch Line/Culvert Cleaning & Repair**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Work Description** | **Work Location** | **Mon** | **Tues** | **Wed** | **Thurs** | **Fri** |
| Gutter Saw/Sealing (7 AM to 5 PM) | 87 SB Right Shoulder Closure | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  |

**Other**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Work Description** | **Work Location** | **Mon** | **Tues** | **Wed** | **Thurs** | **Fri** |
| Barrier Height Extension (7 PM to 7 AM) | MP 94 to 93 S/B Right Lane | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  | http://www.transportation.wv.gov/turnpike/PublishingImages/cone.gif  | http://www.transportation.wv.gov/turnpike/PublishingImages/cone.gif  |
| Barrier Height Extension (7 PM to 7 AM) | MP 87 to 86 S/B Right Lane | http://www.transportation.wv.gov/turnpike/PublishingImages/cone.gif  | http://www.transportation.wv.gov/turnpike/PublishingImages/cone.gif  | http://www.transportation.wv.gov/turnpike/PublishingImages/cone.gif  | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  |
| Full Depth Concrete Repair (7 PM to 7 AM) | MP 93 to 91 S/B Right Lane | http://www.transportation.wv.gov/turnpike/PublishingImages/cone.gif  | http://www.transportation.wv.gov/turnpike/PublishingImages/cone.gif  | http://www.transportation.wv.gov/turnpike/PublishingImages/cone.gif  | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  |
| Line Painting (Mobile Lane Closure, 9 AM to 6 PM) | MP 80 to 96 N/B Left Lane | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  | http://www.transportation.wv.gov/turnpike/PublishingImages/cone.gif  | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  |
| Line Painting (Mobile Lane Closure, 9 AM to 6 PM) | MP 35 to 55 N/B Left Lane | http://www.transportation.wv.gov/turnpike/PublishingImages/cone.gif  | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  |
| Line Painting (Mobile Lane Closure, 9 AM to 6 PM) | MP 55 to 80 N/B Left Lane | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  | http://www.transportation.wv.gov/turnpike/PublishingImages/cone.gif  | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  |
| Line Painting (Mobile Lane Closure, 9 AM to 6 PM) | MP 66 to 46 S/B Right Lane | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  | http://www.transportation.wv.gov/turnpike/PublishingImages/cone.gif  |
| Line Painting (Mobile Lane Closure, 9 AM to 6 PM) | MP 86 to 66 S/B Right Lane | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  | http://www.transportation.wv.gov/turnpike/PublishingImages/cone.gif  | http://www.transportation.wv.gov/turnpike/PublishingImages/blankcone.png  |